 Internal meeting

**Meeting agenda**

|  |  |
| --- | --- |
| Group name | Proud Miner |
| Date | July 12 2018 |
| Time | 19:00 |
| Location | SOA GSR 3.2 |
| Prepared by | Wang Zhuowei |
| Attendees | Wang Zhuowei, Luo Hao Nan, Yang Mingqi, Gui Yuqi, Li Yigang |

**Meeting objective**

|  |  |
| --- | --- |
| Action | Action done by |
| Update progress and plan for the iteration | Everyone |

**Notes of meeting**

|  |  |  |
| --- | --- | --- |
| S/N | Topic | notes |
| 1 | payable | Payable is behind schedule and will be finished by July 14 |
| 2 | UI | UI will be done by next Thursday July 19 |
| 3 | Node js | We will use node js to connect UI and backend |

**To do list**

|  |  |  |
| --- | --- | --- |
| S/N | task | Assigned to |
| 1 | Study node js | Zhuowei, Mingqi, Yigang |
| 2 | UI | Hao Nan |
| 3 | payable | Yigang |