 Internal meeting

**Meeting agenda**

|  |  |
| --- | --- |
| Group name | Proud Miner |
| Date | July 17 |
| Time | 19:00 |
| Location | Lib PR 5.1 |
| Prepared by | Wang Zhuowei |
| Attendees | Wang Zhuowei, Luo Hao Nan, Yang Mingqi, Gui Yuqi, Li Yigang |

**Meeting objective**

|  |  |
| --- | --- |
| Action | Action done by |
| Update progress and plan for the rest of the iteration. | Everyone |

**Notes of meeting**

|  |  |  |
| --- | --- | --- |
| S/N | Topic | notes |
| 1 | UI progress | UI for acceptance will be done by July 19, and Hao Nan would assist with backend coding. |
| 2 | Public key and private key | We don’t need to do public key and private key generation but verification only. |
| 3 | data to be recorded for profile management | The data for profile management should be consistent among employer, job seeker and recruiter. Email address is the suitable primary key. |
| 4 | Testing and debugging | We need a regression testing and debugging session in the next iteration. |
| 5 | Cancel meeting with sponsor | We don’t have questions or demonstration for the sponsor currently, so we decided to cancel the routing meeting with vendor. |

**To do list**

|  |  |  |
| --- | --- | --- |
| S/N | task | Assigned to |
| 1 | Finish the rest UI for acceptance | Hao Nan |
| 2 | Account module(profile management ) | Yuqi, Mingqi, Yigang |
| 3 | Account module(login) | Yuqi, Mingqi, Yigang |
| 4 | Arrange testing and debugging session during the next iteration | Zhuowei |