 Internal meeting

**Meeting agenda**

|  |  |
| --- | --- |
| Group name | Proud Miner |
| Date | July 9 2018 |
| Time | 19:30 |
| Location | SOA GSR 3.7 |
| Prepared by | Wang Zhuowei |
| Attendees | Wang Zhuowei, Luo Hao Nan, Yang Mingqi, Gui Yuqi, Li Yigang, Kevin |

**Meeting objective**

|  |  |
| --- | --- |
| Action | Action done by |
| Update progress and plan for the week | Everyone |

**Notes of meeting**

|  |  |  |
| --- | --- | --- |
| S/N | Topic | notes |
| 1 | Discuss the progress of the project | Smart contract is slightly behind the schedule due to the heavy workload and the programming language is new to programmers. It takes more time for integration and debugging. |
| 2 | Set a time for integration of backend and UI | We planned to link these two parts by the end of coming weekend. |
| 3 | Schedule a meeting with sponsor | Hao Nan will interview the sponsor and do the persona. |

**To do list**

|  |  |  |
| --- | --- | --- |
| S/N | task | Assigned to |
| 1 | Self-study node js and prepare for the integration of backend and UI | all |
| 2 | Conduct interview with sponsor | Hao Nan |
| 3 | Debug smart contract | Mingqi,Yigang,Yuqi |
| 4 | Finish payable | Mingqi,Yigang,Yuqi |