 Internal meeting

**Meeting agenda**

|  |  |
| --- | --- |
| Group name | Proud Miner |
| Date | June 26 2018 |
| Time | 17:45 |
| Location | SOA GSR 3.7 |
| Prepared by | Wang Zhuowei |
| Attendees | Wang Zhuowei, Luo Hao Nan, Yang Mingqi, Gui Yuqi, Li Yigang |

**Meeting objective**

|  |  |
| --- | --- |
| Action | Action done by |
| Update progress and plan the work | Everyone |

**Notes of meeting**

|  |  |  |
| --- | --- | --- |
| S/N | Topic | notes |
| 1 | Wireframe | Wireframe is not done as scheduled, and it will be pushed to the next iteration. |
| 2 | Smart contract | The three programmers have been self-studying smart contract. And this function is the crucial one for our project. |
| 3 | Journey Mapping | Journey mapping was drawn by hand and will try to digitalize if got time. |

**To do list**

|  |  |  |
| --- | --- | --- |
| S/N | task | Assigned to |
| 1 | smart contract generation (create attribute, structure and function for all actors; connect employer, recruiter and job seeker) | Mingqi, Yigang, Yuqi |
| 2 | wireframe | Hao Nan |
| 3 | user story and requirements | Hao Nan |